# MCCF ePharmacy – FSC ICD elaboration

**Date: 02-14-2018**

**Attendees:**

* Ablaya, Reynold
* Battles, Kim
* Bodnarchuk, Stephen
* Caneel, Glen
* Dawson, Mark
* Devine, Paul
* Fawcett, Cindy
* Howard, Tony
* Maerdian, Steffen
* Malhotra, Amit
* Oulson, Keith
* Shah, Pranav
* Snyder, Sarah
* Taubenfeld, Sharon

**Agenda:**

1. TAS Team Update
2. Product Team Update
3. FSC Team Update
4. Questions/Roll Call

TAS Team Update:

* Mappings were provided to product team and FSC team.
* TAS Team has not started to write ICD yet.
* Has been waiting for decision to be made whether to
  + Use NCPDP as FHIR Resources to send/receive to and from FSC or
  + To use NCPDP encapsulated in FHIR Communication Resource to send/receive to and from FSC.

Product Team Update:

* Paul and Mark reviewed mappings and sent feedback to TAS team.

FSC Team Update:

* Amit: We will not be in a position to verify one way or another if the mappings are accurate. Not been involved with mappings so no way to know. As long as the product team can verify that the needed data is present, it will be good enough. In conversation about it, Paul believes the data identified is what is needed but stated they're not completely familiar with FHIR.

Discussion:

Tony H. says leaning toward encapsulating the NCPDP data within the Communication FHIR resource.

Cindy: No current user story to change the data format from NCPDP into encapsulated NCPDP. Sticking point is that there are outpatient RX records included in the discussions about ePharmacy data and must be kept separate or rather be able to be identified as separate.

TAS Team: ICD to be developed using both alternatives. NCPDCP as FHIR and NCPDP encapsulated into FHIR Communication resource.

Need to understand the 'tentacles' of ePharmacy claims for all the pieces that are currently out of scope for this project.

Amit: While discussing the NCPDP we need to understand the registration, table updates etc.

Tony H. says those are not in our scope.

Amit: We cannot do away with table updates (for example).

Tony H. says we may need to accept the table updates.

Amit is going to provide the ICD for registration, table updates etc.

eInsurance needs table updates, registration etc. included too. Darlene can provide the ICD for eInsurance. TAS team to follow up with Darlene.

Roll Call:

Mark stated "trying to fit a square peg in a round hole. FHIR does not seem to handle NCPDP data well."