# Notes eInsurance - FSC ICD discussion – 02-13-2018

**Attendees:**

|  |
| --- |
| Maerdian, Steffen (Halfaker);  Barraza, Anthony E. (Halfaker & Associates);  Russell, Rebecca S.;  White, Darlene (Longview);  Zimmer, Timothy A. (Longview ITS);  Ablaya, Reynold E;  Shah, Pranav R. (GovCIO);  Malhotra, Amit (GovCIO);  Caneel, Glen J. (Leidos);  Oulson, Keith T. (Halfaker);  Howard, Tony L. (Halfaker);  Battles, Kimberly L. (Leidos);  Mike Cordi (Halfaker);  Clark, Jeffrey (Leidos);  Normand, Henry (Halfaker) |

**Agenda:**

1. Status update
2. Next steps
3. Questions

**Notes:**

* TAS team finished reviewing and updating mappings sheets for 270 and 271 using the latest ICD that was sent last week. Mapping documents were attached to the meeting.
* TASCore team will begin the ICD development for 270 and 271.
* Steffen asked the product team and FSC team to go ahead and review the descriptions and mappings to FHIR Resources by the 20th eod (2/20).
* Tony B. clarifying what the ask is for review for some on his team not in attendance.
* Focus for review will be Columns E and I and J - field descriptors to FHIR Resources and FHIR Path
* Pranav asking about details of field length and type as compared to HL7.
* TAS Team demonstrated FHIR resources on the FHIR website at <http://www.hl7.org/fhir/>
* Darlene White clarifying when the review is due.)

🡪2/20 eod.

* Amit wanted to know if there was any thought given about the other transactions such as registrations table updates etc…?

🡪 Tony H talks about how those are left up to the TASCore group, and others were not in the list of messages that were supposed to be translated.

* Darlene: appointment extracts, soon insurance discovery, registration message query to validate the insurance verification is to be sent.
* Tony H. look at queuing of the other messages to occur. Meeting at 2:00 eastern today about the higher level needs with Sarah and Steven
* Darlene are we stopping real time?
* Tony H. No
* The next call is 2/20. These calls are weekly. If something comes up in the meantime just reach out to Steffen or Keith.