## Slide 1: Department of Veterans Affairs
Develop ICDs for TAS-FSC transaction interfaces jointly between TAS-CORE and the FSC
1/5/2018
V1.0

## Slide 2: Agenda
Introductions (Glen lead and use the resource/product matrix for context)
Previous Meeting Action Items (Glen)
Purpose of ICD collaboration between MCCF and FSC teams (Tony)
Goals and timelines (Tony)
Team Structure
Transaction List
Acceptance Criteria for TAS Core
Proposed Approach (Tony)
Next Steps and Action Items (Tony)
Questions

## Slide 3: Previous Meeting Action Items
MCCF - Will provide a preliminary table this afternoon (Glen)
    FSC - Jai will provide the name against the table (Jai/Rey)
    MCCF can provide the Build schedule for the 837.
eBilling Build 7 (6/11/18 - 8/31/18). ICDs will be needed in advance.
MCCF has user stories in the current build which takes us out to 3/9/18.
Goal is to complete ICDs by 3/9/18.
    Set up follow-on meeting with all POCs to set up the working process. Evaluate holiday capacity. (Glen)
    Jai would like a weekly touchpoint meeting for scrum team progress (Mike/Tony/Rey)
Send revised list of transactions to Jai/Rey (Glen/Mike)

## Slide 4: Purpose of ICD Collaborations
The purpose of the ICD Collaborations is to understand and develop Interface Control Documents that will allow for development and interfacing between the TAS CORE platform and the FSC.

## Slide 5: Goals and Time Lines (9 Weeks)
01/05/2018
  Define a Design for the Interface
  Determine Initial Transaction(s) for ICD Development
  Review/Define Structure of ICD
  Discuss Bundles and JSON
01/12/2018
  Define Initial Bundles for Messages to FSC
  Define Bundles for Messages to TAS CORE
01/19/2018
  Continue Definition of Message Bundles
01/26/2018
  Continue Definition of Message Bundles
02/02/2018
  Start construction of Documentation
02/09/2018
  Continue Construction of Documents
02/16/2018
  Continue Construction of Documents
02/23/2018
  Continue Construction of Documents
03/02/2018
  Begin Review of Documents
03/09/2018
  ICD Deliveries

## Slide 6: ICD Development Team Structures
Role | TASCore | eBilling | eInsurance | ePharmacy | ePayments
Transactions | Interface and Shared Components NPI Extracts NIF Messages MDA Report | 837I 837P 837D 278-215 278-217 275 276 277RFAI, CA, STAT | 270 271 | NCPDP B1 B2 E1 | 835 (EFT, ERA, MRA) CCD+
MCCF Dev Project Manager | AJ Delisle | Sharon Taubenfeld | Tony Barazza | Sharon Taubenfeld | Tony Barazza
MCCF ICD Primary POC | Tony Howard | Steffen Maerdian | Steffen Maerdian | Steffen Maerdian | Steffen Maerdian
MCCF ICD Secondary POC | Mike Cordi | Keith Oulson | Keith Oulson | Keith Oulson | Keith Oulson
MCCF PMO Functional Analyst | Kim Battles | Anne DeBacker | Rebecca Russell | Cindy Fawcett | Robert Fecteau
MCCF Product Team Dev Lead | Tony Howard | William Jutzi | Darlene White | Mark Dawson | Fred Altman
MCCF Developer | Steffen Maerdian, Keith Oulson | John Smith | Tim Zimmer | Paul Devine | Peter Hartley
FSC PM | Rey Ablaya | Rey Ablaya | Rey Ablaya | Rey Ablaya | Rey Ablaya
FSC Primary POC | Jimmy Medrano | James Maldonado | Pranav Shah | Amit Malhotra | Aaris Epps
FSC Secondary POC | Sowjanya Vakkalanka | Jimmy Medrano | Amit Malhotra | Pranav Shah | Sowjanya Vakkalanka

## Slide 7: Transaction Listing
TasCore | eBilling | eInsurance | ePharmacy | ePayments
Interface and Shared Components NPI Extracts NIF Messages MDA Report | 837I 837P 837D 278-215 278-217 275 276 277RFAI, CA, STAT | 270 271 | NCPDP B1 B2 E1 | 835 (EFT, ERA, MRA) CCD+
Notes: 837 I,P,D as one document
278-215, 278-217 as one docoument

## Slide 8: Acceptance Criteria for ICD’s
Scope and sequence of ICD Development is determined with the FSC including the X12 versions will be developed
Verify that one or more ICDs for following TAS-FSC transaction have been developed jointly with FSC
  835I (Institutional 835)
  CCD+ (Cash concentration or disbursement)
  E1
  837D (837 Dental)
  837P (837 Professional)
  837I (837 Institutional)
  278-215 (Healthcare service review inquiry and response)
  278-217 (Healthcare services request for review and response)
  277RFAI (Request for additional information)
  277CA (Claim acknowledgment)
  276
  275 (Additional Information to Support a Health Care Claim or Encounter)
  275 (Additional Information to Support a Healthcare Service Review)
Validate that mappings in the ICDs are consistent with previously designed mappings (see dependencies). If there are mapping discrepancies, verify that previous mapping documentation has been reconciled.
Process for ICD development is determined with FSC, including where work in progress and final work will be stored.

## Slide 9: Proposed Approach
Determine which transaction we start with or possibly assign to multiple sub-groups to work that may be the most efficient
Discuss layout and format of the transactions
Document structure of the ICD
Review the current ICD's and what can be reused.
Review of JSON and initial payload structure;

## Slide 10: Next Steps and Action Items

## Slide 11: Questions

## Slide 12
Backup

## Slide 13: Business Processing

## Slide 14: TASCore Architecture

## Slide 15: TAS Core FSC Interface

## Slide 16: ICD Layout (Section 1)
Purpose
Scope
System Identification
Operational Agreement

## Slide 17: ICD Layout (Section 2)
Interface Definition
  System Overview
    Overview Diagram
  Interface Overview
    Connectivity between the systems
  Operations
    Data Extraction
    Data Transformation
    Sending/Receiving
  Data Transfer
    Data is transferred between the FSC and the TAS Core Application Stack
  Transaction Types
    Defined for Each ICD

## Slide 18: ICD Layout (Section 2)
  Data Exchanges
    FHIR Based Resources
    JSON Format
    Bundle Definition
  Communication Methods
    HTTP(S)
    Ports and Protocols
    ESB Configuration(s)
    System Configuration
  Performance Requirements
  Security
    Is within the VA Firewall
  Testing Requirements
    Comparison of Data
    Completeness
  Policies and Constraints
    HIPAA Compliance

## Slide 19: ICD Layout (Appendix A)
Data Elements
Bundle Header
Resource Sections 1..N
  Embedded spreadsheet with the following columns:
  Element #
  Max Length
  FSC Transaction Location
  FSC Comments
  FHIR Resource
  TAS Core Comments

## Slide 20: ICD Layout (Appendix B) TAS Core Mapping Rules
Examples:

## Slide 21: ICD Layout (Appendix C) TAS Core Default Values
Examples:

## Slide 22: ICD Layout (Appendix D) FSC Mapping Rules
Examples:
  TPA Clearinghouse ID
  Site Focus Testing
  Payer ID Switch
  Set X12 Outbound Claim Version
  Remove NPI from Medicare Claims
  Remove AB3
  Remove LQ
  Remove AAA
  Remove 2U
  Default Service Facility Address
  Default Billing Address
  Modify Secondary ID’s for Medicare Claims
  Remove Other Payer Information from Claim
  Remove Secondary ID’s from Claims
  Compare Subscriber and Patient
  Swap Address Lines

## Slide 23: ICD Layout (Appendix E) FSC Default Values
Examples:
Field Name | Institutional Location | Professional Location | Value
Information source | BHT01 | BHT01 | 0019
Original transaction | BHT02 | BHT02 | 00
Transaction type | BHT06 | BHT06 | CH
Submitter name qualifier | NM101 | NM101 | 41
Submitter name type | NM102 | NM102 | 2
Submitter name | NM103 | NM103 | DEPT VETERANS AFFAIRS
Submitter ID qualifier | NM108 | NM108 | 46
Submitter ID | NM109 | NM109 | 741612229
Submitter contact qualifier | PER01 | PER01 | IC

## Slide 24
TAS CORE
FSC
835i
AITC
CCD+
E1
837I
837P
837D
278-215
278-217
277RFAI
277CA
276
275 HCCE
275 HCSR
835i
CCD+
E1
837I
837P
837D
278-215
278-217
277RFAI
277CA
276
275 HCCE
275HCSR
Notes: Alternate Processing (Connectivity) Beyond AITC
Express Route from Mag into the AITC
What is our common design.

## Slide 25: FHIR RESOURCES
A-D
•Account 2
•ActivityDefinition 2
•AllergyIntolerance 3
•AdverseEvent 0
•Appointment 3
•AppointmentResponse 3
•AuditEvent 3
•Basic 1
•Binary 5
•BodySite 1
•Bundle 5
•CapabilityStatement 3
•CarePlan 2
•CareTeam 2
•ChargeItem 0
•Claim 2
•ClaimResponse 2
•ClinicalImpression 0
•CodeSystem 5
•Communication 2
•CommunicationRequest 2
•CompartmentDefinition 1
•Composition 2
•ConceptMap 3
•Condition (aka Problem) 3
•Consent 1
•Contract 1
•Coverage 2
•DataElement 1
•DetectedIssue 1
D-I:
•Device 2
•DeviceComponent 1
•DeviceMetric 1
•DeviceRequest 0
•DeviceUseStatement 0
•DiagnosticReport 3
•DocumentManifest 2
•DocumentReference 3
•EligibilityRequest 2
•EligibilityResponse 2
•Encounter 2
•Endpoint 2
•EnrollmentRequest 0
•EnrollmentResponse 0
•EpisodeOfCare 2
•ExpansionProfile 2
•ExplanationOfBenefit 2
•FamilyMemberHistory 2
•Flag 1
•Goal 2
•GraphDefinition 0
•Group 1
•GuidanceResponse 2
•HealthcareService 2
•ImagingManifest 1
•ImagingStudy 3
•Immunization 3
•ImmunizationRecommendation 1
•ImplementationGuide 1
I-P:
•Library 2
•Linkage 0
•List 1
•Location 3
•Measure 2
•MeasureReport 2
•Media 1
•Medication 3
•MedicationAdministration 2
•MedicationDispense 2
•MedicationRequest 3
•MedicationStatement 3
•MessageDefinition 0
•MessageHeader 3
•NamingSystem 1
•NutritionOrder 2
•Observation 5
•OperationDefinition 4
•OperationOutcome 5
•Organization 3
•Parameters 5
•Patient 5
•PaymentNotice 2
•PaymentReconciliation 2
•Person 2
•PlanDefinition 2
•Practitioner 3
•PractitionerRole 2
•Procedure 3
P-Z:
•ProcedureRequest 3
•ProcessRequest 2
•ProcessResponse 2
•Provenance 3
•Questionnaire 3
•QuestionnaireResponse 3
•ReferralRequest 1
•RelatedPerson 2
•RequestGroup 2
•ResearchStudy 0
•ResearchSubject 0
•RiskAssessment 1
•Schedule 3
•SearchParameter 3
•Sequence 1
•ServiceDefinition 0
•Slot 3
•Specimen 2
•StructureDefinition 5
•StructureMap 2
•Subscription 3
•Substance 2
•SupplyDelivery 1
•SupplyRequest 1
•Task 2
•TestScript 2
•TestReport 0
•ValueSet 5
•VisionPrescription 1

## Slide 26: BUNDLE EXAMPLE